**COMMERCIAL DEVELOPMENT MANAGER UPDATE – 18th March 2016**

 ***This item has been removed for confidentiality but will be restored when confidentiality is no longer required.***

*Horgabost Wind Turbine*

No developments since February.

*Pairc Niseaboist- Community Building*

Roof insulation is near complete and the middle section has floor insulation in place, ready for concrete to be poured. External cladding is due to start w/c 21st March.

*Pairc Niseaboist- HHP Housing*

HHP hope to appoint a contractor to build the houses shortly.

*Pairc Niseaboist Community Energy Project*

An application to LECF was unsuccessful but there may still be funding under LCITP. Design of the private wire and district heating system is almost complete. A contract for legal work to deliver associated company structures and agreements has been tendered.

*Luskentyre Plots*

The work on the plots is completed and all are now serviced.

*Plot Sales/New-Builds*

No new developments.

Duncan MacPherson

18th March 16